**Meeting with supervisor (Younes B., Airbus) at N7**

**Agenda:**

* Brief on progress
* Run demo

**Discussed points:**

* Summary of progress: what’s been done so far (training, first performance evaluation, building API without integration of the chatbot), what’s working and considered done and validated, what’s still to be improved (chatbot performance), organization of workload for the coming days (generate more training data and train model several times, prepare deliverables, have final report and slides ready 3-4 days before final deadline, have all deliverables in place 3-4 days before deadline)
* Running demo: test with questions from the team members and the supervisor, analysis of the results

**Actions:**

* Continue iterating on training the model (dev team: M’hand, Marouane, Othmane, Youssef)
* Integrate chatbot with API, run tests and shoot demo video (Ismail)
* Prepare report and slides, with emphasis on takeaways (technical and managerial) from this experience (Amine)